## Slide 1
Project Management Concepts
Toyota Production Systems Lab
Grade 6-8

## Slide 2
Agenda
What is a project
Project Trade-offs
Minimizing / Mitigating Risk
Project Lifecycle

## Slide 3
Accompanying worksheet
Please follow along with the worksheet titled “ProjMan-6-ConceptsWS”
Please answer question 1 before going to the next slide.

## Slide 4
What is a Project?
“A temporary endeavor undertaken to create a unique product, service, or result”

## Slide 5
Project Characteristics
Has a goal / purpose
Has performance requirements (form, fit, function)
Has a defined scope, schedule, and end date
Has uniqueness
Notes: Question:
Which of these are a project?

## Slide 6
Project Examples
Are Projects:
  Developing a vaccine
  Designing a new car
  Making a group presentation
Are not Projects:
  Placing a weekly order
  Making lunch for yourself

## Slide 7
Scope
Scale of the project
  What is the project going to accomplish?
  How long will it take?
  How much will it cost?

## Slide 8
Project Trade Offs
Pick 2 of time, quality, or cost
Also need to include Uncertainty / Risk

## Slide 9
Uncertainty
How long will it take?
How will we do this?
Will we have everyone we need?
Uncertainty is one of the reasons that a project is a project, and not “business as usual”. It cannot be eliminated, only minimized.

## Slide 10
How to Minimize Risk
Risk Prioritization matrix
Takes into account:
  Cause
  Likelihood: how likely is the risk to happen
  Severity: how bad would it be if it happened
RPN = Likelihood x Severity
  Just a relative number
  Address higher RPN’s first
  Aim to lower total RPN
Issues with getting to making a new kind of cookie
Issue | Cause | Likelihood (1-10) | Severity (1-10) | RPN = LxS
Need to go to the store | Out of ingredients | 7 | 3 | 21
Burn the cookies | Cooked too long | 5 | 10 | 50
Cookies don't taste good | Bad recipe | 3 | 5 | 15
Total | NA | NA | NA | 86
Notes: Question to fill in more blanks
For 6-8, ask for continuation of cookie theme
For 9-12, ask for new project, (topic on WS)

## Slide 11
Mitigating risk
Respond in one of four ways:
Avoid
  Ex: avoid running out of ingredients by buying right before baking
Transfer
Mitigate
  Ex: use a timer so the cookies don't burn
Accept
  Ex: recipe is bad, won’t know until I try it
Notes: Ask question here for the issues / risks that they came up with previously

## Slide 12
Lifecycle of a project
Four Phases
  Definition
  Planning
  Implementation
  Delivery
Notes: Might archive this slide for a future module